## Slide 1: AE2GRP 2015-2016
Work Organisation and Assessment
Lecture 2

## Slide 2: This Lecture
Some notes on team working (Partly based on slides by Prof. Dave Elliman)
Group meetings
Software Development Methodology
Assessment

## Slide 3: Team Working (1)
Teams can be fun!

## Slide 4: Team Working (2)
But sometimes they don’t work well . . .
  Inadequate organisation
  Low commitment
  Apathy
  Conflicts

## Slide 5: Characteristics of teams that work
Balance of member skills — and making good use of those skills
Clear goals
Clear responsibilities
Good organisation
Good communication, including listening
Commitment to goals: willingness to put group goals before ego and/or comfort
Mutual respect and valuing

## Slide 6: Necessary Roles
Motivator (initiator)
Idea generator
Team worker (“getting the job done”)
Specialist (technical, writing, . . . )
Coordinator (administrator)
Censor (devil’s advocate)
Mediator (supporter, mentor)
Monitor (tester)
Completer-finisher

## Slide 7: Formal Roles (1)
Every group should elect a Group Leader:
  Overall planning and coordination.
  Motivator
  Arbiter
  Main point of contact

## Slide 8: Formal Roles (2)
Additionally, the following are highly recommended:
  Editor
  Technical Lead
  Quality Assurance Lead
  Repository Master
  Other useful roles:
  UI Designer
  Open Day Producer

## Slide 9: Formal Roles (3)
Editor responsibilities:
  Document structure
  Layout (creates templates)
  Structure of writing process (e.g. draft deadlines, organisisation of proof reading)
  Integration of contributions

## Slide 10: Formal Roles (4)
Technical Lead responsibilities:
  System architect
  Identify key technical choices, pros and cons
  Lead programmer (as projects not too large)

## Slide 11: Formal Roles (5)
Quality Assurance Lead responsibilities:
  Making sure requirements are testable.
  Planning for quality assurance, in particular testing.
  Writing test cases.
  Automation of testing, in particular regression testing

## Slide 12: Formal Roles (6)
Repository master responsibilities:
  Overall responsibility for managing project site and repository
  Training everyone in how to use the site and associated tools
  Project website deadline

## Slide 13: Formal Roles (7)
Note:
  Not all roles relevant all the time.
  Roles can be shared/further subdivided.
  One person can have more than one role.
  Role owners should not be expected to do all work associated with role. Rather, think “organiser”.
  Role owners not exempt from helping out with other aspects!
Everyone should pull their weight all the time!

## Slide 14: Some tips
Be positive: see challenges, not problems
Work on the assumption that every team member really wants to do his or her best.
If someone does not contribute effectively, try to find out why, and what can be changed to help.
Attempt to handle conflicts within group, but ultimately, don’t be afraid to ask supervisor or module convener for help.

## Slide 15: Group Meetings
Two kinds of meetings:
  Informal meetings
  Only the group members.
  Usually one per week, more if necessary.
Formal meetings
  All group members plus the supervisor.
  One meeting per week, about 30 min.
  Compulsory!
If you cannot make it, apologies to the meeting chair well in advance.

## Slide 16: Informal Group Meetings (1)
Purpose: coordination and getting some real work done.
Typical activities:
Develop a group-wide understanding of what the project is and a consensus about its aims.
Organisational matters:
  - electing group leader
  - division of work
  - developing time plans
  - developing work procedures

## Slide 17: Informal Group Meetings (2)
Design discussions.
Discussions about specific technical problems.
Reviews and inspections:
  design documents
  reports
  code
Prepare for the formal meetings.

## Slide 18: Informal Group Meetings (3)
Of course, a lot of work needs to be done outside meetings, individually or in small subgroups; e.g.:
  Background research
  Detailed design
  Writing design documents and reports
  Coding
  Testing & Debugging
Remember: If you don’t put in on average 9h/week, you are not working hard enough! (Coffee-breaks not included. :-)

## Slide 19: Formal Group Meetings
Purposes:
  Formally monitor progress by reviewing minutes from preceding formal meeting.
  Formally take major design decisions.
  Formally decide on what should be done over the next week, and who is responsible.
  Keep supervisor informed about where the project is going.
  Seek input from supervisor.
  Discuss problems.

## Slide 20: Chairperson and Secretary
There should be a Chairperson (or Chair) and a Secretary for each meeting.
These roles should rotate within the group.
The Chair organises and leads the meeting.
The Secretary records what happened and what was decided during the meeting in the minutes.

## Slide 21: The Chairperson
The Chair runs the formal meeting:
Prepares a written agenda prior to the meeting, makes it available to the group and supervisor (via project site and/or e-mail), and brings printed copies to the meeting.
Leads the meeting by following the agenda.
Ensures that the meeting remains focused.

## Slide 22: The Secretary
The secretary records the meeting:
Takes notes during the meeting:
  Who are present & apologies
  Summary of major points
  All decisions
Compiles these notes into minutes immediately after the meeting.
Makes the minutes available to all group members and the supervisor. They then check that the minutes correctly reflects the meeting.

## Slide 23: Minutes (1)
A written summary of a meeting is called the minutes of the meeting.
The minutes help keeping the work organised and focused.
The minutes should be archived: using the facilities for sharing documentation through the project site is a good idea.

## Slide 24: Minutes (2)
The minutes should record:
Date, time, and place of the meeting.
Chair, Secretary, who is present.
Apologies from those who are absent.
The main points discussed during the meeting
All decisions.
All action points.
Date, time, place, Chair, and Secretary of the
next meeting.

## Slide 25: Action Points
Each meeting generates a list of action points. Three parts:
  What the task is.
  Who is assigned to the task.
  When the task should be finished.
The purpose of the action point list is to:
  provide a clear and concise record of the work that needs to be done
  ensure that tasks are not forgotten
  make it easy to ensure an evenly distributed workload.

## Slide 26: Example of Action Points
John: Find a good Visual Basic Book. Done by: 11 Nov (next group meeting)
Mark and Sarah: Fix the “sorting bug”. Done by: 8 Nov (urgent)
All: Finish interim report chapter drafts. Done by: 18 Nov
It can be helpful to clearly identify particularly
urgent action points to help ensure they get
priority.

## Slide 27: Structure of the Formal Meetings (1)
Typical agenda:
  1. Opening of the meeting
  2. Apologies
  3. Review of progress since last meeting.
  4. . . .
  . . . . . .
  n − 2. Any other matters
  n − 1. Next meeting: Date, Chair, and Secretary
  n. Closing of the meeting

## Slide 28: Structure of the Formal Meetings (2)
Progress review: be sure to follow up on all outstanding action points.
Review of old action points and other discussion will generated further action points. Record them (e.g. on white board).
Be sure to review all new action points towards the end of meeting to ensure everyone knows and understands what their tasks are.

## Slide 29: Personal Logs
In addition to the formal meeting minutes, it is useful to keep your own personal log.
The log can be used to:
  keep track of your tasks
  record how your time is spent
  note down any ideas you have
  The log is very useful to
    organise your own work
    in group meetings
    when writing the individual reports

## Slide 30: Software Development Methodology
You can use any appropriate methodology.
Agile methods have been found to work well in the context of the group projects.
Be sure to use prototyping!

## Slide 31: Why prototype?
GRP is a difficult module for many reasons:
Large, unstructured task.
New application domain.
Medium- to large-scale software development will be a new experience to many of you.
New people.
Prototyping can help with these!

## Slide 32: How can prototyping help?
Prototyping helps in understanding the problem domain and the key difficulties:
  extremely valuable design input!
Prototyping gives insights regarding how to best structure the implementation:
  helps large-scale software development.
A prototype is something concrete that everyone can try out and have opinions on:
  ensures everyone is on the same page and pulls in the same direction.